File 31: UGA Intern Workstream — Page 4: USACE Savannah District 7-Year Monitoring & Release Schedule

**Ecology & Biological Monitoring Training Manual**
**Target School**: University of Georgia (UGA) Odum School of Ecology / Warnell School of Forestry
**Project Area**: Upper Savannah Basin & Chattahoochee River Spawning Headwaters
**Supervising Board**: Hunter Morris (Co-Founder & Managing Director) & Hadi Irvani (Board Member)

____________________________________________________

1. Regulatory Context: Credit Release Milestones

A mitigation bank does not receive all of its commercial stream credits at once. The USACE Savannah District releases credits in stages over a 7-year monitoring window. These releases are strictly contingent upon demonstrating physical channel stability and biological success.

As a UGA Intern, you will compile the data from your biological, thermal, and vegetative surveys into our annual Ecological Monitoring Reports. The USACE will not release credit reserves if we fail to submit these reports on time, or if our biological metrics fail to meet target thresholds.

____________________________________________________

2. The 7-Year Stream Credit Release Schedule

Our flagship bank at Anderson Creek yields exactly 12,900 credits. The phased release schedule and required biological performance thresholds are detailed below:

| Year | Released % | Released Credits | Critical Ecological & Geomorphic Performance Milestones |
| --- | --- | --- | --- |
| **Year 0** | $15\%$ | 1,935 credits | **Baseline**: Mitigation Banking Instrument (MBI) approved; conservation easement recorded; credit security bonds posted. |
| **Year 1** | $15\%$ | 1,935 credits | As-built survey submitted; bank stability index (BEHI) rated "Good" or better; vegetative survival $\ge 90\%$. |
| **Year 2** | $15\%$ | 1,935 credits | Zero stream bank failure after bankfull storm event; vegetative density $\ge 260\text{ stems/acre}$; invasive coverage $<10\%$. |
| **Year 3** | $10\%$ | 1,290 credits | Stream temperature loggers prove max summer temperature $<65^\circ\text{F}$; benthic macroinvertebrate EPT index increases by $\ge 15\%$. |
| **Year 4** | $10\%$ | 1,290 credits | Rosgen cross-section width-to-depth ratios stable ($\pm 10\%$ of as-built designs); native vegetation canopy covers $\ge 40\%$ of plot surface. |
| **Year 5** | $15\%$ | 1,935 credits | Benthic EPT index matching reference stream conditions; native vegetative density stable; invasive coverage $<5\%$. |
| **Year 6** | $10\%$ | 1,290 credits | Multi-year thermal logging proves consistent temperature suppression; biological community shows high ecological lift. |
| **Year 7** | $10\%$ | 1,290 credits | **Final Release**: Complete geomorphic stability verified; permanent stewardship transferred to Georgia Land Trust. |

____________________________________________________

3. Calculating the Benthic EPT Index

To verify biological recovery at Year 3 and Year 5, you must calculate the EPT (Ephemeroptera, Plecoptera, Trichoptera) Index. EPT organisms are highly sensitive to siltation and organic pollutants; their abundance is direct evidence of water quality improvement.

\text{EPT Index} = \frac{\text{Taxa Count of (Mayflies + Stoneflies + Caddisflies)}}{\text{Total Taxa Count of All Collected Macroinvertebrates}} \times 100\%

Worked Example:

You collect a sample at Anderson Creek Station 02 containing the following macroinvertebrates:

Ephemeroptera (Mayflies): 4 distinct taxa (Heptageniidae, Baetidae, Ephemerellidae, Siphlonuridae)

Plecoptera (Stoneflies): 2 distinct taxa (Perlidae, Pteronarcyidae)

Trichoptera (Caddisflies): 3 distinct taxa (Hydropsychidae, Limnephilidae, Rhyacophilidae)

Chironomidae (Non-biting Midges - Pollution Tolerant): 5 distinct taxa

Odonata (Dragonflies - Moderately Tolerant): 2 distinct taxa

#### 1. Calculate EPT Taxa:

\text{EPT Taxa} = 4 + 2 + 3 = 9\text{ taxa}

#### 2. Calculate Total Taxa:

\text{Total Taxa} = 9 + 5 + 2 = 16\text{ taxa}

#### 3. Calculate EPT Index:

\text{EPT Index} = \frac{9}{16} \times 100\% = 56.25\%

*Ecological Assessment*: An EPT Index $>50\%$ represents an "Excellent" water quality rating, satisfying the USACE Year 3 ecological lift requirement.

____________________________________________________

4. USACE Annual Submission Checklist

Before submitting the annual report to the Savannah District IRT, you must verify that the following files are compiled and attached:

[ ] Executive Summary Sheet: Formatted with Co-Founder Hunter Morris's signature and Board Member Hadi Irvani's review stamp.

[ ] HOBO Logger Data Plots: Continuous summer water temperature telemetry graphs with critical 65°F line highlighted.

[ ] Vegetation Plot Sheets: Native stem counts, diameter measurements, and calculated stems-per-acre density for all 5 monitoring plots.

[ ] Macroinvertebrate Taxa Log: Complete species list, calculated EPT indices, and photographic voucher plates of identified specimens.

[ ] Geomorphic Cross-Sections: Overlay plots comparing pre-construction, as-built, and current year channel cross-sections to prove dimensional stability.

[ ] Ground Photographic Plates: Fixed-point photos facing upstream, downstream, and perpendicular at every cross-section monument.